Shlomy Gantz

# CF Project Management Shiatsu

## Healing the project

### Larger projects are harder to handler

- Professional Project Manager harder to find than professional Programmers

- Constanty in Project Manager

Situation

- Instant company

- Short timeframe

- Too few developers

- Too little planning

- Scope change

Fix

- Stop

- What does everyone think the product should/does do

- Mini-plans, small milestones/tasks – complete a feature

- Momentum – team happier, more productive

- Project gets done

Situation

- Call Accounting system

- Project late, pressure to get things done earlier

- Management thinks money can drive productivity

- Spaghetti code

- Planning inconsistent

- CEO wanted to manage the project, no PM experience

- Multiple teams in several physically separated locations

Fix

- What is essential

- What is the goal

- Modularize the existing code, even if it is working

- Small tasks – get a feature working

- Reuse of modules once the first feature was working

When re-architect project mid stream do in simple form, not as complete as done at the beginning of the project

Situation

- 300 page design document not being used

- Large staff – many consultants

- individuals have specification in Excel spreadsheet and Access DB

Fix

- Smaller staff

- Combine into one DB

Extreme Programming

Physically sit Graphics Designers, Project Managers, and Developers together

Development in physically/timezone different locations

- Clear methodologies

- Good development team

- Clear communications and facilities – all information stored in one place so everyone knows where to get it

Situation

- Large company

- Workflow system

- Production inhibited because the system wasn’t finished

- No documentation on the system or DB

- HTML and JSP in-line in the C code

- Monolithic code, no code reuse

- Workflow hard coded in the code

Fix

- Get requirements for a piece

- Build the piece in ColdFusion – faster development

- Converted existing developers to developing new feature in ColdFusion

- All new development in ColdFusion

How to heal a project

  - Stop. Know something is wrong, stop doing it.

  - Consolidate all of the information in one central location … computer and non-computer.  Make it all available to all of the team members.

  - Find out what the goal is. The business goal.  The technical goal.  “The Goal”

  - If it doesn’t get you closer to a business or technical goal, forget it.

  - People … remove problematic people.  Don’t task them or give them non-critical tasks if can’t get rid of them

  - Team morale.  Most important.  To improve … listen to the team, back them up.  Avoid burn-out – make them leave the office.

  - Reschedule if possible.  Phased launch.  Build-every-night – small attainable goals.  Regression testing – automated testing tools.  Release in the morning instead of at night.

  - Communications – ask the team what is wrong, respect their opinion.

  - Get a decision maker at the executive level with a scheduled time to make decisions.  If not available, project gets delayed.

  - Create a project log, why project not getting done.  Any documentation better than no documentation.

  - Do not commit to a new schedule, especially within 2 weeks of the recovery period.  After 2 weeks you can usually get them a new schedule.

Estimates

- Learn from the past

- Ball park estimates …

- Break down to the most basic tasks

“The Personal Software Process” tools for developer

“The Mythical Man Month” Frederick P. Brooks, Jr.

“Software Project Survival Guide “ Steve McConnell